# Hand-off note: chat experience, Sprint 3 Week 2

17 October 2026 · Dev 1, Minh Quang Tran (@Minarsh)

# Status

All four checklist items on this card are done and committed. The work is on the branch merge/chatbot-admin, which has been pushed to the team fork.

| # | Checklist item | Status |
| --- | --- | --- |
| 1 | "Thinking" indicator while the Assistant is working | Done |
| 2 | Cancel or stop button for a query in progress | Done. Stops the wait in the browser; see the limit under open items |
| 3 | Chat history kept across pages in the session, with a history list on the Assistant page | Done, plus an optional "Summarise everything so far" |
| 4 | Hand-off note and Git link | This document; links below |

## Git links

| What | Link |
| --- | --- |
| Branch | merge/chatbot-admin |

# The idea in one paragraph

Before this card, the chat lived only in the browser: leaving the Assistant page lost it, and the browser sent the earlier messages back with every question. Now each conversation is saved by the server in Firestore, and the browser only sends the new question and the conversation's id. The server reads the earlier messages from its own copy, so they can be trusted for follow-up questions, and the same saved copy feeds the history list. The thinking indicator and Stop button are browser-only: they change what the employee sees while a request is running.

# 1. Thinking indicator

## What the employee sees

While an answer is on its way, a bubble with three dots says "The Assistant is thinking…". After 8 seconds it changes to "This is taking longer than usual…", so a slow answer does not look frozen.

## How it works

- File: frontend/src/features/chatbot/components/ChatWindow.tsx

- isPending is true from the moment a question is sent until its reply arrives (or Stop is pressed). The bubble is shown while it is true, with role="status" so screen readers announce it.

- An effect starts a timer when isPending turns true. After SLOW_AFTER_MS = 8000 it sets isSlow, which switches the text. The effect's clean-up clears the timer and resets isSlow, so the next question starts at the normal text again.

- The wait is bounded on the server: each Gemini call now has a 15-second limit and moves on to the next key. With two keys, the worst case is about 30 seconds before the employee sees an answer or a "busy, try again" message.

# 2. Stop button

## What the employee sees

While the Assistant is thinking, the round Send button becomes a Stop button (a square). Pressing it frees the chat straight away and adds the message "Stopped waiting for that answer. If it finishes, it will be saved in this conversation."

## How it works

- File: frontend/src/features/chatbot/components/ChatWindow.tsx, function stop() and send()

- Every question gets a number from a counter, requestNumber (a React ref). send() remembers the number of its own request.

- stop() adds 1 to the counter, sets isPending to false and shows the "Stopped" message.

- When the reply to the stopped question arrives later, its number no longer matches the counter, so it is ignored instead of popping into the chat. The conversation list is refreshed in case the server saved it.

## Why it is built this way

A Next.js Server Action cannot be cancelled from the browser once it has started. So Stop ends the wait for the employee rather than the work on the server. The honest wording in the message ("if it finishes, it will be saved") follows from that.

# 3. Chat history and the history list

## What the employee sees

- A bar above the chat shows the conversation's title. Clicking it opens a dropdown with the employee's conversations: title, one-line description and last update, newest first.

- From the dropdown they can switch conversation, rename one (pencil), delete one (bin, with a confirmation) or start a New chat.

- Leaving the Assistant page and coming back, or reloading, reopens the conversation they had open.

- Follow-up questions such as "And for part-timers?" are understood in the context of the conversation.

## Where it is stored

Firestore, written only by the server (Admin SDK):

| Path | Holds |
| --- | --- |
| chatConversations/{id} | ownerUid, title, description, topic, messageCount, optional summary, summarisedAtCount, pendingSummary, timestamps, _schemaVersion: 1 |
| chatConversations/{id}/messages/{id} | One question or answer: seq (its order), role, text, and for answers kind, sources, fromFaq |

- Rules: firebase/firestore.rules deny all browser reads and writes on both paths. Every server action checks the owner.

- Schema: written up in docs/FIRESTORE-SCHEMA.md, section "chatConversations collection".

- No new index. The list query filters on ownerUid only and is sorted in code, which avoids a composite index.

## How a question is saved

- The browser calls sendChatMessage({ question, conversationId }). It never sends the earlier messages.

- getOwnedConversation loads the conversation only if ownerUid matches the signed-in employee. Anyone else's id is treated as missing.

- The server reads the last 6 messages (RECENT_MESSAGES_READ) from its own copy and passes them to the answering pipeline.

- After the answer, saveExchange writes the question, the answer and the updated conversation fields in one batch, so the history never shows a question without its answer. A new conversation is created on its first question.

- Error replies are not saved: the employee gets "Try again", and a saved error would leave a question with no answer in the history. If saving itself fails, the employee still gets the answer (logged as DB-HISTORY).

Messages are ordered by seq, a running number, not by time: a question and its answer are saved in the same instant, so their timestamps cannot tell which came first.

## How titles and follow-ups work

- Same AI call, no extra cost. The structured answer from Gemini now also returns a title (first question only, 2 to 6 words), a one-line description of what the conversation has covered, and the topic of this question. The prompt tells it to name subjects only, never names, health, complaints or pay amounts.

- Fallback title. When no AI call is made (a stored answer), the title is the first question shortened to 60 characters. A sensitive question that went to a person is titled "Question for a person", so its wording does not sit in the list.

- What the AI sees each time: FIRST TURN yes or no, KEY POINTS (the summary if there is one, otherwise the description) and RECENT EXCHANGES (the last 2 questions and answers, each answer cut to 400 characters). The cost stays the same however long the conversation gets.

- Follow-up search. isFollowUp decides whether a question leans on the one before: it starts with a word like "and", "also" or "what about", or it is 7 words or fewer and points back ("it", "that", "those"…). If so, the policy search adds the previous topic, so "And for part-timers?" still finds the leave policy. It errs towards "no", because adding an old topic to a question that has moved on would pull the search back to the old subject. Stored answers are skipped for follow-ups.

## How "kept across pages" works

- The id of the open conversation is kept in sessionStorage under assistant.currentConversation. When the Assistant page opens, it loads the list and reopens that conversation in parallel.

- sessionStorage is per browser tab: a new tab starts a new conversation, but every saved conversation is still in the list. If storage is blocked (private windows), the page just starts a new conversation.

- If the remembered conversation was deleted in the meantime, the page quietly starts a new one instead of showing an error.

## Optional: "Summarise everything so far"

The design agreed for this card: the AI-written title and description are the main memory (option B), and a full summary is an extra the employee chooses (option C).

- The offer appears after 8 new messages, or any time from the Summarise button in the bar (from 4 messages).

- The employee first sees what they gain (later answers keep the whole conversation in mind) and what it costs (one extra AI request, and a summary can leave details out). Nothing is generated yet.

- On "Create a summary", one AI call writes up to 8 bullet lines from the last 40 messages, at most 1,200 characters. A matter passed to a person becomes one line, "A personal matter was referred to the HR team."

- The summary is shown as a preview, saved on the server as pendingSummary. Save copies the server's own preview across, never text sent by the browser, so what is saved is exactly what was shown. Discard removes it.

- A saved summary replaces the description as the key points the AI reads, and appears folded at the top of the conversation.

# Files

All paths are under frontend/ unless shown. Start with ChatWindow.tsx for the screen and chatbot.actions.ts for the server side.

| File | What it does for this card |
| --- | --- |
| src/features/chatbot/components/ChatWindow.tsx | The chat screen: thinking indicator and timer, Stop, reopening the conversation, the summary steps |
| src/features/chatbot/components/ConversationPicker.tsx | New. The conversation dropdown: switch, rename, delete, New chat, Summarise |
| src/features/chatbot/actions/chatbot.actions.ts | sendChatMessage: checks the owner, reads recent messages, calls the pipeline, saves the exchange |
| src/features/chatbot/actions/conversation.actions.ts | New. List, open, rename, delete; summary preview, approve and discard. Every action checks the owner |
| src/features/chatbot/lib/conversations.ts | New. All Firestore reads and writes for conversations, fallbackTitle, toExchanges |
| src/features/chatbot/lib/follow-up.ts | New. isFollowUp |
| src/features/chatbot/lib/summary.ts | New. Writes the optional summary (one AI call) |
| src/features/chatbot/lib/decision.ts | The answer format gains title, description, topic; the prompt gains the conversation sections |
| src/features/chatbot/lib/pipeline.ts | Adds the follow-up topic to the search and returns the memory fields |
| src/features/chatbot/types.ts | Input now takes conversationId; types for saved messages and the list |
| firebase/firestore.rules (repo root) | Denies browser access to chatConversations and its messages |
| docs/FIRESTORE-SCHEMA.md (repo root) | The new collection and its fields |

# Tests

## Unit tests (committed)

Run from the repo root: pnpm --filter frontend test. The committed suite has 115 tests, all passing. The ones for this card:

| File | Checks |
| --- | --- |
| tests/unit/chatbot/conversation-memory.test.ts | Which questions count as follow-ups; pairing questions with answers; fallback titles, including "Question for a person"; what the prompt receives; the summary: one AI call, nothing saved, personal matters marked, a badly shaped reply refused |
| tests/unit/chatbot/pipeline.test.ts | A short follow-up is searched with the previous topic; a question that has moved on is not; the title, description and topic come back from the AI call |

The thinking indicator, Stop and the dropdown are screen behaviour, so they are checked on the site instead (next section), as agreed for this sprint.

## On-site checks

Sign in as alex.chen@northbridge.example (password in DEMO_USER_PASSWORD) and open Assistant.

| Feature | Do | Expect |
| --- | --- | --- |
| Thinking | Ask "How do I request annual leave?" | Dots and "The Assistant is thinking…"; after 8 seconds, "This is taking longer than usual…" if still waiting |
| Stop | Ask a question and press the square button while it thinks | Chat usable at once, "Stopped waiting…" message. Reopen the conversation later: the answer may be there |
| Kept across pages | Ask two questions, go to Home, come back | Same conversation and title. Reload: still there |
| History list | Open the dropdown; rename, switch, delete, New chat | Each works; the list is newest first |
| Follow-up | "How do I request annual leave?" then "And for part-timers?" | The second answer stays on the leave policy |
| Privacy | Sign in as jordan.taylor@northbridge.example | None of Alex's conversations are listed |
| Sensitive title | New chat: "I want to make a complaint about my manager" | Listed as "Question for a person" |
| Summary | After 8 messages, accept the offer | Explanation first, then a preview; saved only on Save; shown folded at the top |

# Decisions made for this card

| Decision | Why |
| --- | --- |
| Conversations saved on the server, not in the browser | History survives page changes and devices, and earlier answers come from a copy the browser cannot edit |
| A dropdown, not a second sidebar | The app already has a sidebar on the left; a second list would crowd laptops and phones |
| Title, description and topic come from the existing AI call | No extra request or quota per question |
| The AI sees key points plus the last 2 exchanges | Cost stays the same however long the conversation gets |
| Follow-up detection errs towards "no" | A missed follow-up only gets a slightly worse search; a false one drags the search to an old subject |
| Stop ends the wait, not the server work | Server Actions cannot be cancelled from the browser; the message says so honestly |
| Error replies are not saved | A saved error would leave a question with no answer in the history |
| Summary is opt-in, explained, previewed and approved | It costs an extra AI call and can leave details out, so the employee decides |

# Open items

| Item | What happens today | Who decides |
| --- | --- | --- |
| How long conversations are kept | Until the employee deletes them; admins have no page for them | BA and PM |
| Admin access to conversations | None. Escalation cases stay the only way a person sees an employee's question | BA and PM |
| Stop does not cancel the server request | The answer may still be saved, and Gemini still counts the request | Dev, if it becomes a problem |
| A new browser tab starts a new conversation | By design (sessionStorage is per tab); all conversations stay in the list | Team, if a different behaviour is wanted |
| The list shows the 50 most recent conversations | Older ones are kept but not listed | Dev, add paging if needed |
| Summary wording for personal matters | One line: "A personal matter was referred to the HR team." | BA to review |
| Phone-width layout of the dropdown | Built to fit narrow screens but not yet checked on a phone | Team testing |

# Also in the same commit

The same change also holds two pieces of the next card ("AI shows a preview and the employee approves"), because they change the same chat screen:

- HR case preview. "Send to HR team" first shows the case type and an editable copy of the question; nothing is sent until the employee presses Send. Files: lib/case-titles.ts, lib/escalation.ts.

- Greeting time fix. The greeting no longer shows "1 Jan 1970".