# Sprint 3-  HR Feedback Sessions & Findings

Project: AI Assistant for HR – Employee Onboarding

Role: Business Analyst (Scarlett) Participant: Abbey- HR stakeholder, BSH Home Appliances Method: HR stakeholder feedback questions Purpose: Identify current onboarding challenges, missing business requirements and potential improvements to the Employee Onboarding MVP.

# 1. HR feedback summary

| Area | Abbey's feedback |
| --- | --- |
| Time-consuming activities | IT access requests, account creation and coordination with managers, IT and payroll before an employee starts |
| Manual follow-up | System access, outstanding forms, payroll information and mandatory training |
| Preferred solution | A combination of AI chatbot and onboarding checklist/status tracker |
| System limitations | BSH uses multiple systems that do not always communicate with each other |
| Visibility | Progress should ideally be visible to employees, HR and managers |
| Sensitive questions | Compensation, salary negotiations, complex leave, flexible work, confidentiality and sensitive training concerns should remain with HR |
| Additional improvements | Real-time progress, centralised policies/FAQs, HR/IT/payroll integration, escalation to HR and analytics on common questions |

# 2. Findings and prioritisation

| ID | Finding | Priority | BA recommendation |
| --- | --- | --- | --- |
| 01 | HR spends significant time following up on incomplete onboarding tasks | High | Keep checklist and progress tracking as core MVP functions |
| 02 | Employees, HR and managers need visibility into onboarding progress | High | Consider role-based progress visibility with appropriate permissions |
| 03 | AI chatbot and checklist work best together | High | Retain the combined dashboard and AI Assistant approach |
| 04 | Sensitive or complex HR matters require human judgement | High | Strengthen AI boundaries and HR escalation rules |
| 05 | Employees need timely information about outstanding tasks and access requests | High | Improve task statuses, due dates and progress updates |
| 06 | Policies, FAQs and onboarding resources are spread across systems | Medium | Improve access to approved documents and information |
| 07 | HR, IT and payroll systems are not always integrated | Medium | Record integrations as future requirements requiring feasibility review |
| 08 | HR could benefit from identifying frequently asked questions | Low | Consider FAQ analytics as a future enhancement |
| 09 | Applicants want updates on recruitment progress | Future scope | Separate recruitment tracking from the current employee onboarding MVP |

# 3. Comparison against current MVP

Checklist and progress tracker-Supported

Abbey's recommendation supports keeping these features. Further validation is needed to establish whether the information updates in real time and whether HR/managers can view it.

AI Assistant with employee task information-Supported

Your chatbot screenshot demonstrates a response identifying completed and pending tasks. This aligns with Abbey's preference for a combined assistant and tracker.

Sensitive-question handling-Needs validation

Abbey identified clear categories requiring human support. The BA should check these against the existing AI boundaries and test the actual chatbot behaviour.

HR and manager progress visibility-Potential enhancement

Abbey recommended shared visibility. This should be assessed for scope and permissions before implementation.

HR/IT/payroll integrations and FAQ analytics-Future consideration

These could improve usefulness but should not automatically be added to the current Sprint 3 scope.

# 4. BA recommendations for Sprint 3

I recommend focusing on four refinements: clearer task details and status information; testing AI responses to sensitive HR questions; confirming escalation to appropriate human support; and checking that the progress tracker reflects actual employee task data.

For future development, record shared HR/manager visibility, cross-system integration, recruitment status tracking and FAQ analytics as potential requirements for later prioritisation.

Important distinction: Abbey mentioned applicants wanting updates while managers are still making hiring decisions. That is a recruitment use case, whereas your current MVP focuses on employee onboarding. Keep this as a future-scope suggestion rather than changing the MVP without PM approval.

# 5. Conclusion

The HR feedback session identified that onboarding requires significant manual coordination between HR, IT, payroll and managers. Common challenges include following up on system access requests, outstanding documentation and mandatory training.

The participant supported combining an AI Assistant with an onboarding checklist and progress tracker, which aligns with the current MVP direction.

The feedback also highlighted the importance of human involvement in sensitive HR matters, including compensation, complex leave arrangements and confidential workplace concerns.

Based on these findings, I recommend prioritising improvements to task visibility, progress tracking and AI escalation behaviour during Sprint 3. Additional suggestions, including system integrations, shared progress visibility and FAQ analytics, should be considered for future development after scope and feasibility review.