# Sprint 2 Week 3

# AI Model Comparison & Justification

Project: AI Assistant for HR – Employee Onboarding

Role: Business Analyst

Prepared by: Scarlett (s4007562)

AI Model Comparison & Justification	1

1. Purpose	1

2. Current Project Context	2

3. Options Considered	2

4. Option 1 – Google Gemini	3

Overview	3

Advantages for this project	3

Limitations	4

BA Assessment	4

5. Option 2 – OpenAI API	4

Overview	4

Advantages	5

Limitations for this project	5

BA Assessment	5

6. Option 3 – Anthropic Claude	5

Overview	6

Advantages	6

Cost	6

Limitations for this project	6

BA Assessment	6

7. Option 4 – Ollama / Local AI	7

Overview	7

Advantages	7

8. Ollama and Vercel Serverless Issue	7

Possible solutions	8

Impact on this project	9

9. Cost, Resourcing and Time	9

10. Resourcing Impact	10

Gemini	10

OpenAI / Claude	10

Ollama	10

11. Time Consideration	11

12. Comparison Against Project Needs	11

13. Risks and Limitations	12

14. BA Recommendation	12

Recommended future validation	13

15. Conclusion	13

Reference	14

# 1. Purpose

The purpose of this report is to review whether Google Gemini remains an appropriate AI model for the Employee Onboarding MVP and to compare it against alternative approaches.

The comparison considers not only AI response capability, but also:

- suitability for the Employee Onboarding use case;

- development effort;

- integration with the existing application;

- cost;

- deployment requirements;

- infrastructure/resources;

- privacy and data considerations;

- limitations and risks; and

- the time available within Sprint 2.

The purpose is not to identify the “best” AI model in general. The purpose is to identify which option is the most suitable for the current project requirements and constraints.

The comparison approach follows the principle that AI alternatives should be assessed using the same task, inputs and acceptance criteria rather than comparing products only from marketing claims. Pasted text

# 2. Current Project Context

The current Employee Onboarding MVP is designed to provide employees with:

- an onboarding checklist and task status;

- an AI Assistant for onboarding questions;

- answers based on approved HR/onboarding information;

- fallback behaviour when an answer cannot be provided;

- human escalation for questions requiring HR, Manager or IT support; and

- Admin area for managing approved onboarding information.

# 3. Options Considered

| Option | Type | Reason for comparison |
| --- | --- | --- |
| Google Gemini | Hosted AI API | Current implementation/baseline |
| OpenAI API | Hosted AI API | Alternative hosted model/API |
| Anthropic Claude API | Hosted AI API | Alternative hosted model/API |
| Ollama + open-source model | Locally/self-hosted AI | Alternative with greater local control |

# 4. Option 1 – Google Gemini

## Overview

Gemini is the current AI model/API being used by the development team.

For the Employee Onboarding MVP, Gemini is used to receive an employee's question and generate an appropriate response. The wider system is responsible for controlling what information is provided to the model and when fallback or escalation behaviour is required.

## Advantages for this project

Existing implementation

The largest practical advantage is that the team has already begun integrating Gemini. Continuing with the existing implementation reduces the amount of redevelopment required during Sprint 2.

Hosted infrastructure

The team does not need to operate its own AI model server or provide dedicated GPU hardware.

Suitable for the MVP interaction

The current use case is relatively focused: employees ask onboarding questions and receive text responses. It does not currently require the team to operate a large autonomous AI system.

Development time

Remaining with the current provider allows the team to focus Sprint 2 effort on requirements such as approved knowledge retrieval, checklist integration, fallback behaviour and escalation instead of rebuilding the basic AI connection.

## Limitations

Gemini API usage is subject to quotas/rate limits and pricing conditions. Google currently provides free and paid API tiers, but the exact availability and limits depend on the model and service tier and can change. Google's current pricing documentation should therefore be checked before production use.

This is particularly relevant because the team has already experienced limitations while using the free API allowance during development.

For a larger production system, the organisation would need to review usage volume, data handling, service limits and expected API cost.

## BA Assessment

For the current Sprint 2 MVP, Gemini has a practical advantage because the integration already exists. Replacing it should therefore require evidence that another option provides enough benefit to justify the additional development and testing effort.

# 5. Option 2 – OpenAI API

## Overview

The OpenAI API provides another hosted-model approach.

From an architecture perspective, it could serve a similar role to Gemini:

Employee - Application - approved context/information - OpenAI model - response

## Advantages

Because the models are hosted, the project would not need to operate its own AI hardware.

OpenAI provides API models at different capability and cost levels, allowing an application to choose a model based on its requirements.

Current API pricing is token-based and varies considerably by model. For example, OpenAI's current pricing documentation lists lower-cost models alongside higher-capability models, so production cost would depend on which model the project selected and how much it was used.

## Limitations for this project

Changing from Gemini to OpenAI during the current Sprint would require:

- changing the model/provider integration;

- configuration/API-key changes;

- regression testing;

- retesting onboarding prompts;

- retesting fallback behaviour;

- verifying approved-document retrieval; and

- checking whether response behaviour still meets the BA acceptance criteria.

Therefore, even if an OpenAI model performs well, switching providers introduces additional work when a basic Gemini integration already exists.

## BA Assessment

OpenAI is a reasonable fallback or future alternative to investigate. However, there is currently no project-specific evidence showing that changing to OpenAI would provide enough benefit to justify switching during Sprint 2.

# 6. Option 3 – Anthropic Claude

## Overview

Claude is another hosted AI model family that could potentially support onboarding Q&A and document-based responses.

The supplied alternative research highlights Claude particularly for reasoning, careful writing and handling long documents, although these are external comparative claims rather than results measured by our team.

## Advantages

Potential advantages for this project include:

- hosted API infrastructure;

- ability to work with substantial text/document context;

- suitability for question-answering and natural-language tasks; and

- no need for the team to operate AI hardware.

## Cost

Claude's API is usage-based and pricing varies by model. Anthropic's current published list prices therefore need to be checked against the exact model selected and expected usage rather than assuming one fixed Claude cost. Anthropic

## Limitations for this project

As with OpenAI, moving to Claude would require a new provider integration and additional testing.

The team has also not yet conducted a controlled Employee Onboarding comparison demonstrating that Claude produces sufficiently better results than the existing Gemini implementation to justify switching.

## BA Assessment

Claude is a credible alternative for future evaluation, particularly if document handling and response quality become more demanding. However, a switch during the current MVP would add implementation and validation work without project-specific evidence that the change is necessary.

# 7. Option 4 – Ollama / Local AI

## Overview

Ollama provides a different approach.

Instead of sending every request to a hosted AI provider such as Gemini, OpenAI or Anthropic, Ollama can run compatible open-source models on local/self-managed infrastructure.

Ollama states that when it is run locally, prompts and responses remain on the local machine rather than being sent to Ollama. Ollama

This could provide greater control over where onboarding information is processed.

## Advantages

Potential benefits include:

- local processing;

- greater infrastructure/data control;

- no normal per-token API bill for locally run inference;

- ability to select different open-source models; and

- less dependence on a hosted model provider.

However, no API bill does not mean zero cost. Hardware, hosting, maintenance and engineering effort still need to be considered.

# 8. Ollama and Vercel Serverless Issue

The current project uses a web/serverless architecture. A locally running Ollama instance normally exposes an endpoint such as:

localhost:11434

The supplied Ollama/Vercel research explains that a normal Vercel deployment cannot simply access an Ollama server running on the developer's local computer. The Vercel serverless function and the local Ollama process are running in different environments. Pasted text (2)

In simple terms:

Developer computer

Ollama for localhost:11434

is separate from:

Vercel cloud

Employee Onboarding web application

Therefore:

Vercel cannot simply call the developer's localhost Ollama instance after deployment.

## Possible solutions

The supplied technical research identifies several approaches.

Self-host the application and Ollama together

Both the Next.js application and Ollama could run on the same server.

This provides more control but means the team becomes responsible for server infrastructure and model hosting. Pasted text (2)

Host Ollama separately

The application could remain on Vercel while Ollama runs on another accessible server/host.

However, this introduces additional infrastructure, networking, authentication and security requirements. Pasted text (2)

Hybrid approach

Development could use Ollama locally while production uses a hosted provider. The supplied research demonstrates this type of environment-based provider switch. Pasted text (2)

## Impact on this project

Using Ollama would therefore likely increase:

Development effort - infrastructure effort - deployment complexity - testing - maintenance.

# 9. Cost, Resourcing and Time

| Area | Gemini | OpenAI | Claude | Ollama |
| --- | --- | --- | --- | --- |
| AI hosting | Provider hosted | Provider hosted | Provider hosted | Team/self-hosted |
| Usage model | API/free & paid tiers | Token/API pricing | Token/API pricing | No normal per-token local inference charge |
| Extra AI hardware | No | No | No | Potentially yes |
| Current team integration | Already started | New/change required | New/change required | Significant deployment change |
| Infrastructure management | Low | Low | Low | Higher |
| Switching effort | Lowest | Medium | Medium | High |
| Additional testing | Lower | Required | Required | Significant |
| Sprint 2 time impact | Lowest | Additional work | Additional work | Highest |
| Local data control | Lower than fully local | Lower than fully local | Lower than fully local | Higher when fully local |

# 10. Resourcing Impact

## Gemini

The existing Dev team can continue the current implementation. The main work remains improving approved-information retrieval, onboarding behaviour, fallback and escalation.

Additional resource requirement: Low.

## OpenAI / Claude

A developer would need to change the provider integration and repeat relevant testing.

BA would also need to validate the behaviour against the existing acceptance criteria.

Additional resource requirement: Medium.

## Ollama

The team would potentially need to manage:

- model selection;

- model installation;

- suitable compute resources;

- model hosting;

- networking;

- deployment;

- authentication/security;

- performance;

- monitoring;

- fallback behaviour; and

- application integration.

The supplied Ollama research also discusses production concerns including authentication, rate limiting, observability and evaluation.

Additional resource requirement: High relative to the current MVP.

# 11. Time Consideration

The project is already in Sprint 2 Week 3.

Changing the AI architecture now could take development time away from the actual Employee Onboarding requirements.

The remaining priority is not simply making an AI model respond. The project also needs to demonstrate the broader onboarding experience, including approved information, checklist/status, fallback/escalation and Admin functionality.

Therefore, implementation time is an important decision factor.

# 12. Comparison Against Project Needs

| Project Need | Gemini | OpenAI | Claude | Ollama |
| --- | --- | --- | --- | --- |
| Onboarding Q&A capability | Suitable | Suitable candidate | Suitable candidate | Depends on selected model |
| Approved document integration | Can be implemented | Can be implemented | Can be implemented | Can be implemented |
| Existing project integration | Yes | No | No | No |
| Hosted deployment simplicity | High | High | High | Lower |
| Additional infrastructure | Low | Low | Low | Higher |
| Local processing/control | No | No | No | Yes |
| Current Sprint switching effort | Low | Medium | Medium | High |
| Requires new evaluation before switching | No provider switch | Yes | Yes | Yes |
| Main project concern | API quota/cost | Migration/testing | Migration/testing | Infrastructure/deployment |

# 13. Risks and Limitations

The comparison has several limitations.

First, the team has not yet completed a controlled benchmark where Gemini, OpenAI, Claude and an Ollama-hosted model receive the exact same onboarding questions and approved documents.

Therefore, this report should not claim that Gemini has the highest response quality.

Second, API prices, free quotas and model availability can change. The supplied research explicitly recommends rechecking changing prices, limits and availability when making the decision. Pasted text

Third, a future production HR system would require a more detailed privacy, security and organisational review than the current university MVP.

# 14. BA Recommendation

For the current Sprint 2 Employee Onboarding MVP, the recommended approach is to continue with Gemini as the current AI provider, subject to the team's technical validation and API availability.

The main reasons are:

- Existing implementation – Gemini has already been integrated into the project, reducing redevelopment.

- Sprint time – changing providers during Week 3 would require additional implementation and regression testing.

- Infrastructure – Gemini is hosted and does not require the team to operate dedicated AI infrastructure.

- MVP requirements – the immediate requirement is a controlled Employee Onboarding assistant rather than a complex autonomous AI system.

- Ollama deployment complexity – Ollama provides stronger local control, but the current Vercel/serverless architecture cannot simply access a developer's local Ollama instance after deployment; additional hosting/infrastructure would be required.

- Alternatives remain viable – OpenAI and Claude should remain possible fallback/future alternatives if Gemini's cost, quota, reliability or response quality no longer meets the project's requirements.

## Recommended future validation

Before a production decision, the team should perform a controlled model comparison using the same approved onboarding documents, same employee questions and same acceptance criteria across shortlisted models.

Suggested measures are:

Accuracy  approved-source adherence  -unsupported-question behaviour - escalation behaviour - response time - correction effort - API cost.

# 15. Conclusion

The comparison shows that Gemini, OpenAI, Claude and locally hosted models such as those used through Ollama could potentially support the Employee Onboarding AI use case.

For the current Sprint 2 MVP, however, the decision also needs to account for existing implementation, limited sprint time, development resources and deployment architecture.

Gemini therefore remains the preferred option for the current MVP, primarily because it is already integrated and avoids introducing unnecessary provider migration or self-hosting work during Sprint 2.

This recommendation is specific to the current project stage. It does not conclude that Gemini is universally better than OpenAI, Claude or locally hosted models.

The model decision should be reviewed again if the project moves toward production, usage increases, API cost/quota becomes unsuitable, privacy requirements change, or testing demonstrates that another model performs materially better against the Employee Onboarding acceptance criteria.

# Reference

Coursiv. (2026, September 29). Gemini Alternatives in 2026: How to Compare ChatGPT, Claude, Microsoft Copilot, and Perplexity. Coursiv Blog; Coursiv. https://coursiv.io/blog/gemini-alternatives

Best Gemini alternatives in 2026 | Fabric – The workspace that thinks with you. (2026). Fabric.So. https://fabric.so/comparison/best-gemini-alternative

StackShare. (2025). StackShare. Stackshare.Io. https://stackshare.io/stackups/ollama-webui-vs-vercel-ai-sdk

LocalAimaster Research Team. (2026, April 23). Ollama + Vercel AI SDK: Build a Streaming Local AI Web App. Localaimaster.Com; LocalAimaster. https://localaimaster.com/blog/ollama-vercel-ai-sdk

Google. (2025). Gemini Developer API Pricing. Google AI for Developers. https://ai.google.dev/gemini-api/docs/pricing

Pricing | OpenAI API. (2026). Openai.Com. https://developers.openai.com/api/docs/pricing

Ollama. (2026). Ollama. https://ollama.com