Garage — AI Assistant for HR

Sprint 2 – Week 3 Plan

# PM Week 2 Recap (Nawres)

Sprint 2 Week 2 Kick-off & Coordination — updated Done:

- Week 2 tasks created/assigned

- Team meeting held

- Contacted Alessio for weekly supervisor check-in

- End-of-week review of all deliverables

- Week 3 planning started

HR contact meeting — moved to Sprint 3 (not run this week; deferred rather than rushed, since it depends on an external contact's availability that's outside the team's control).

# Sprint 2 – Week 3 Planner

## 1. AI Development (Part 2 of 2) — Personalisation & Data Protection

| Owner | Dev 1 — Minh Tran | Time | 240 min |
| --- | --- | --- | --- |

Checklist:

- AI answers policy-based questions using only the approved demo policy documents (no invented answers)

- AI combines policy + employee data where a question needs both (e.g. “Have I completed everything required for my onboarding?”)

- AI responses using employee data/preferences implemented — e.g. correctly answers “What onboarding tasks do I still need to complete?” using Alex Chen's actual checklist data, not a generic answer

- Access control / data protection implemented — AI must not expose another employee's information, even if asked directly

- Resolve the onboardingProfiles vs. employeeData collection mismatch with Nihal before continuing

- Escalation rules continue to apply: sensitive matters go to HR, no false escalation claims

Note: Carries forward the policy-question criteria originally scoped before this task was reframed, alongside the new personalisation and data-protection work.

## 2. Design Admin Page

| Owner | UX — Arman Gholami | Time | 240 min |
| --- | --- | --- | --- |

Checklist:

- Design the Admin page per Scarlett's Week 1 requirements: Policy Documents section (upload approved HR/onboarding docs) + Employee Tasks section (assign onboarding tasks to a specific employee)

- Assigned tasks are what populate that employee's Home page checklist

- Cover upload success/failure/invalid-file states and empty states, per the requirements doc

- Development-ready handoff for Nihal

## 3. Build Admin Page (Frontend + Fullstack)

| Owner | Dev 2 — Nihal Reddy | Time | 240 min |
| --- | --- | --- | --- |

Checklist:

- Implement Arman's Admin page design

- Wire task assignment so a task ticked/assigned to an employee on the Admin page renders on that employee's Home page checklist

- Coordinate with Minh on a single shared employee-data structure before building against it

Open item: No Week 3 task is yet defined for Scarlett (BA) — to be confirmed (e.g. full end-to-end usability testing now that the Admin/AI personalisation work is landing).

# PM Sign-Off

Signed: Nawres Kas Toma

Date: 27 September 2026

Sprint 2 Week 3 tasks confirmed for all currently-assigned roles, dependencies flagged (Minh/Nihal data-structure alignment) and owned ahead of kickoff. Scarlett's Week 3 task to be finalised before the week begins. HR contact meeting deferred to Sprint 3, noted as an accepted risk rather than an oversight — it depends on an external contact's availability outside the team's control.