# AI Knowledge Retrieval - Technical Approach

Project: AI Assistant for HR

Task: [Employee Onboarding] Prepare AI Knowledge Retrieval - Technical Approach

Role: Dev

Sprint 1 - Week 3

Deliverable: Confirmed technical stack, a concrete retrieval approach, a concrete LLM-connection approach, and open risks

Prepared by: Minh Quang Tran (s4089848)

# Purpose

Week 2 planned a stack (Firestore vector search, an LLM called directly, free-tier) but never checked it against this repo’s actual SDKs or a real provider account. This document does that check, and one Week 2 assumption turned out shakier than expected: Google AI’s free model can change to payment gated. Not everything below is live-tested yet - see Open Risks for exactly what is.

# Technical Stack Confirmed

Checked against this repo’s installed packages and existing features, not documentation alone.

## Embedding storage - Firestore vector field

FieldValue.vector([...]) - confirmed working, called directly in Node against firebase-admin’s firestore module.

## Vector retrieval - findNearest

Query.findNearest({ vectorField, queryVector, limit, distanceMeasure, ... }) - confirmed present, found on the installed @google-cloud/firestore@7.11.6 package. Exact shape below under Document Retrieval Approach.

## Embeddings (Gemini) - live-tested

ai.models.embedContent() with gemini-embedding-001 - live-tested with a real API key, not just inspected. Call succeeded, returned a 3072-dimension vector, at no cost.

## Answer generation (Gemini) - not yet live-tested

ai.models.generateContent() - confirmed at the API-shape level only. One related model, Gemini 3 Flash Preview, was found gated behind a paid plan during this investigation; a non-preview model still needs its own live test.

## Vector index creation - Firebase CLI

firebase/firestore.indexes.json + firebase deploy --only firestore:indexes - confirmed as the right approach for this repo, since that file is already wired into firebase.json. No raw gcloud command needed, and it stays git-tracked.

## Local/self-hosted models - noted, not adopted

The same open-weight models (Llama, Gemma, nomic-embed-text) can run locally via Ollama instead of a hosted API - no billing, works offline. nomic-embed-text needs ~500MB RAM; a small chat model like Llama 3.2 3B needs ~2GB RAM at ~3-6 tokens/sec on CPU. Noted as an option, not pursued further here.

## Existing repo evidence - the notes feature

Three things this plan needs are already proven working via the existing notes feature (frontend/src/features/notes/):

Firestore write via a Server Action - notes.actions.ts.

Realtime read - NotesList.tsx’s useCollection(...) call, the same mechanism proposed for checklist/status sync.

User feedback - CreateNoteForm.tsx’s toast.success/toast.error, satisfying the Week 2 doc’s "Clear feedback" requirement (previously marked Not covered).

# Document Retrieval Approach

Two operations against a new hrKnowledge collection, following this repo’s existing get{X}Collection() convention.

## Ingestion - write an approved document with its embedding

Same as notes.actions.ts (see Existing repo evidence above): requireAuth(), then adminDb.collection(...).add({...}), plus one field: embedding: FieldValue.vector(embeddingArray).

## Retrieval - find the closest approved document to a question

const vectorQuery = adminDb.collection('hrKnowledge').findNearest({
  vectorField: 'embedding',
  queryVector: questionEmbedding,
  limit: 3,
  distanceMeasure: 'COSINE',
  distanceResultField: 'distance',
});
const snapshot = await vectorQuery.get();
const matches = snapshot.docs.map(d => ({ ...d.data(), distance: d.get('distance') }));

COSINE is the recommended distance measure for text embeddings. limit caps at 1000, irrelevant at this scale.

## Required one-time setup: the vector index

findNearest needs an explicit vector index first, not creatable via the console. This repo already has firebase/firestore.indexes.json wired in, so add it there and deploy:

{
  "indexes": [
    {
      "collectionGroup": "hrKnowledge",
      "queryScope": "COLLECTION",
      "fields": [
        { "fieldPath": "embedding", "vectorConfig": { "dimension": 1536, "flat": {} } }
      ]
    }
  ],
  "fieldOverrides": []
}

firebase login   # once
firebase deploy --only firestore:indexes

Shows up afterward in Firebase Console → Firestore → Indexes → Manual tab. Dimension must match the stored embedding size. Caveat: Firebase CLI has known bugs reconciling/deleting vector indexes - treat this as create-once.

# LLM Connection Approach

Decision: Google AI (Gemini) for both embeddings and generation, via @google/genai (not yet installed - pnpm --filter backend add @google/genai). Not final - alternative providers are being investigated independently in case Google AI’s free tier keeps narrowing.

## Embedding a document or question - live-tested, confirmed working

import { GoogleGenAI } from '@google/genai';

const ai = new GoogleGenAI({ apiKey: process.env.GEMINI_API_KEY });

const result = await ai.models.embedContent({
  model: 'gemini-embedding-001',
  contents: text,
  config: { outputDimensionality: 1536 },
});
const embedding = result.embeddings[0].values; // must be L2-normalized before storing - see Open Risks

This call (without outputDimensionality) was run for real and succeeded, returning 3072 dimensions at no cost. The 1536 truncation above is documented but not yet independently re-tested.

## Generating the grounded answer - not yet live-tested

const response = await ai.models.generateContent({
  model: 'gemini-flash-latest', // candidate only - not yet confirmed free
  contents: `Answer only using the document below. If it does not answer the question, say you are not sure.

Document: ${matchedDoc.text}

Question: ${question}`,
});
const answer = response.text;

Not yet run live. What is confirmed: a related model, Gemini 3 Flash Preview, was found gated behind a paid plan mid-investigation. Whether a plain model like gemini-flash-latest is free is still unconfirmed.

Error handling: map provider errors (rate limit, timeout, an unexpected billing prompt) to escalation, not a crash or a guessed answer - consistent with the Week 2 escalation pattern.

# Open Risks & Questions

Google AI’s free tier changed mid-investigation, not hypothetically: Gemini 3 Flash Preview was found gated behind a paid plan on this exact account, while embeddings and older models stayed free. Keep the model name behind an env var (GEMINI_MODEL) so a future change is config-only. Also a PM/budget question: is 100% free-tier a hard requirement through Sprint 2?

Generation is not yet live-tested - only embeddings were confirmed with a real call. gemini-flash-latest is a candidate, not a confirmed choice.

Embedding dimension vs. Firestore’s limit - confirmed: the live call returned 3072 dimensions, but Firestore’s vector index caps at 2048. outputDimensionality must be set explicitly (1536 or 768).

Truncated embeddings need manual L2-normalization per Google’s docs, or similarity scores will be wrong - not yet live-tested itself.

Alternative LLM providers are being investigated independently, outside this document, because of the free-tier volatility above.

The vector index is a one-time firebase deploy step needing Firebase CLI access - the CLI has known bugs reconciling/deleting vector indexes, so treat this as create-once.

Chunking strategy for approved documents is still undefined - affects retrieval quality and embedding volume.

Gemini’s free tier is rate-limited to roughly 10-15 requests/minute with a daily cap - fine for a spike, worth re-checking at real ingestion volume.

Distance/confidence threshold tuning has no real data yet, since no approved HR content exists.

FIREBASE_SERVICE_ACCOUNT_KEY_BASE64 is still blank in .env - the embeddings test used a standalone script, not this app’s real Firestore connection.

Running the model locally would need a different implementation method than a hosted API call - a later consideration, not resolved here.

# References

Google Cloud. (n.d.). Search with vector embeddings. Google Cloud Firestore Documentation. https://docs.cloud.google.com/firestore/native/docs/vector-search

Google Cloud. (n.d.). Manage Standard edition indexes. Google Cloud Firestore Documentation. https://docs.cloud.google.com/firestore/native/docs/query-data/indexing

Google. (n.d.). Embeddings. Gemini API, Google AI for Developers. https://ai.google.dev/gemini-api/docs/embeddings

Google. (n.d.). Gemini Developer API pricing. Google AI for Developers. https://ai.google.dev/gemini-api/docs/pricing

googleapis. (n.d.). js-genai: TypeScript/JavaScript SDK for Gemini and Vertex AI [GitHub repository]. https://github.com/googleapis/js-genai

@google-cloud/firestore v7.11.6 and firebase-admin v13.10.0 type definitions, as installed in this repository’s node_modules (checked directly, not from external docs).

Google. (n.d.). Billing. Gemini API, Google AI for Developers. https://ai.google.dev/gemini-api/docs/billing

Firebase. (n.d.). Manage indexes in Cloud Firestore. Firebase Documentation. https://firebase.google.com/docs/firestore/query-data/indexing